Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 February 2026 |
| --- | --- |
| Team ID | 216 |
| Project Name | Visualizing Housing Market Trends: An Analysis of Sale Prices and Features using Tableau |
| Maximum Marks |  |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a user, I can upload housing data in CSV format | 3 | High | Utkarsh Sahu |
| Sprint-1 | Data Cleaning | USN-2 | As a developer, I can clean and preprocess housing data in Tableau | 5 | High | Utkarsh Sahu |
| Sprint-1 | Field Creation | USN-3 | As a user, I can create calculated fields like TotalAreaSqft | 2 | Medium | Utkarsh Sahu |
| Sprint-2 | Price Binning | USN-4 | As a user, I can create SalePriceBin for grouping houses | 2 | Medium | Vidisha Singh |
| Sprint-2 | Data Visualization | USN-5 | As a user, I can create sheets with charts: price vs features | 5 | High | Vidisha Singh |
| Sprint-2 | Dashboard Creation | USN-6 | As a user, I can build an interactive Tableau Dashboard with filters | 3 | High | Vidisha Singh |
| Sprint-2 | Dashboard Styling | USN-7 | As a user, I can style the dashboard for better readability and navigation | 2 | Medium | Vidisha Singh |
| Sprint-1 | Flask Integration | USN-8 | As a developer, I can embed Tableau dashboard into a Flask web app | 5 | High | Utkarsh Sahu |
| Sprint-1 | Embed Testing | USN-9 | As a user, I can test and review the embedded dashboard UI | 2 | Medium | Utkarsh Sahu |
| Sprint-1 | Documentation | USN-10 | As a team, we can prepare final project documentation | 3 | High | Utkarsh Sahu |

# Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 5 Days | 18 February 2026 | 23 February 2026 | 10 | 24 February 2026 |
| Sprint-2 | 10 | 5 Days | 18 February 2026 | 23 February 2026 | 10 | 22 February 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

AV =32/10≈3.2 story points/day

# Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

Remaining Story Points

Burndown Chart for All Sprints

10

-•- Sprint 1

-	Sprint 2

Sprint 3

8

6

0

0				4

Days

6	7	8	9